Herby Hertilien
ECE – 782
Dr. John
March 31, 2026

## LABTRACK_UM Status Update 2

### What’s been done so far

#### Project Setup

- Created the Spring Boot project using Maven

- Set up the project structure and added needed dependencies

- Confirmed the application builds and runs correctly

#### Database & User Model

- Created the User entity

- Added a JPA repository to manage user data

- Set up database and JPA configuration

- Confirmed the app connects to the database successfully

#### Service Layer & DTOs

- Added a User service to handle business logic

- Created DTOs to organize how data moves through the app

- Kept logic separate from controllers for better structure

#### Controllers & Core Modules

- Built the User REST controller

- Added basic authentication (login + security setup)

- Created the Setup module for initial system setup

- Built the Location module to manage locations

- Built the Equipment module to manage equipment

### Current State

- Application runs without issues

- Database connection is working

- Core structure is set up (Controller → Service → Repository → Entity)

- Several main features (User, Auth, Setup, Location, Equipment) are working on the backend

- UI parts are started but not fully connected yet

### What’s next

- Finish the Transaction module (tracking check-in/check-out)

- Continue building and connecting UI screens

- Link everything together in the main application

- Test and fix any issues

### Overall Progress

The main backend parts of the system are mostly done. Several key features are already working, and the project is now focused on finishing the remaining modules and connecting the UI. The project is on track to be completed on time.