Herby Hertilien

ECE – 782

Dr. John

Feb 02, 2026

LABTRACK_UM Status Update 1

What’s been done so far

Project Setup

- Created the Spring Boot project using Maven.

- Set up the basic project structure and dependencies.

- Verified the application builds and runs.

Database & User Model

- Added the User entity.

- Created a JPA repository for User data.

- Configured database and JPA settings so the application can connect to the database and persist data.

Service Layer

- Added a User service to handle basic business logic.

- Created DTOs to structure how user data is passed through the application.

- Kept logic separated from controllers to support clean architecture.

Current State

- The application starts successfully.

- The database connection is working.

- User data can be modeled and persisted.

- No APIs, authentication flows, or UI features are fully developed yet.

What’s next

- Add REST controllers for user operations.

- Introduce authentication and security features.

- Continue building out other modules like equipment, locations, and transactions.

Overall Progress:
The project is set up, connected to the database, and ready for feature development.

DB ERD (can also be found in the docs folder within the project folder)